MONTHLY STATUS REPORT

Month 3 of 12 — 01 December 2024 – 31 December 2024

| Contract Information |  |  |
| --- | --- | --- |
| Contract No.: | N00173-25-C-XXXX |  |
| Solicitation No.: | N0017325R24400002 |  |
| Contractor: | Apex Systems Engineering, Inc. |  |
| Program: | C4ISR Systems Design and Development |  |
| Reporting Period: | 01 December 2024 – 31 December 2024 |  |
| Contracting Officer: | Callan T. Walsh |  |
| COR: | NRL Code 8101.1 |  |
| Contractor PM: | Dr. Raymond Okafor, Apex Systems Engineering, Inc. |  |

# 1. Financial Summary (CDRL A001, Item 1–6)

| Item | Value |
| --- | --- |
| Total Amount Funded (Contract) | $8,450,000 |
| Total Amount Invoiced to Date | $696,530.00 |
| Total Amount Invoiced — This Period | $412,380.00 |
| Estimated Cost to Complete | $7,753,470.00 |
| ACRN Breakdown | See Attachment — ACRN Proration Schedule |

# 2. Schedule Status (CDRL A001, Item 7)

ON SCHEDULE

# 3. Technical Progress (CDRL A001, Item 8)

Technical progress continued across all active task areas during Month 3. All 14 personnel now have NRL facility access following resolution of the final adjudication cases on 09 December 2024.

Under Task Area 1, the SADD outline was completed and reviewed internally. The team held a technical exchange meeting (TEM) with NRL Code 8113 on 11 December 2024 to align on system requirements priorities. Minutes were distributed within 5 business days. Under Task Area 2, the team completed a detailed signal processing analysis for the primary RF sensor and began drafting the sensor integration specification. Under Task Area 3 (Ground System Interface), preliminary requirements decomposition was initiated.

The CWBS revision was submitted to the COR on 04 December 2024 following incorporation of COR comments. COR approved the revised CWBS on 18 December 2024.

# 4. Significant Accomplishments (CDRL A001, Item 8)

- All 14 personnel now have NRL facility access (09 Dec 2024)

- CWBS revision approved by COR (18 Dec 2024)

- TEM with NRL Code 8113 held (11 Dec 2024); minutes distributed

- Task Area 1: SADD outline completed and internally reviewed

- Task Area 2: Signal processing analysis complete; sensor integration spec drafted

- Task Area 3: Preliminary requirements decomposition initiated

# 5. Briefs/Reports Generated (CDRL A001, Item 9)

CDRL A002 (Milestone Chart) submitted 31 December 2024. TEM minutes provided to COR.

# 6. Travel Activity (CDRL A001, Item 10)

None this period.

# 7. Plans for Next Month (CDRL A001, Item 11)

Begin SADD Section 1 draft; complete sensor integration specification; initiate ground system interface requirements document; prepare for Q1 program review in January 2025.

# 8. Technical Problem Areas and Potential Solutions (CDRL A001, Item 12)

No technical problem areas to report. Holiday scheduling slightly reduced available labor hours in the final week of December; no schedule impact projected.

N00173-25-C-XXXX | Apex Systems Engineering, Inc. | Month 3 Status Report | 01 December 2024 – 31 December 2024